COMP1682 — Final Year Project

BSc Hons Computing

Project Title

[Replace with your full academic project title]

PROJECT PROPOSAL

Student Name: Le Mac Hoang King

Student ID: 001342002

Supervisor: [Supervisor Name]

Submission Date: 10-08-2026

Word Count: 3005 words

1. Introduction

Vietnamese adults living with diet-related chronic conditions such as type 2 diabetes, hypertension and gout must repeatedly judge whether ordinary meals are appropriate for their conditions, yet much of this decision-making occurs without clinical support. This project proposes MealMate, a cross-platform mobile application that combines photograph-based recognition of Vietnamese dishes with condition-aware dietary guidance, meal tracking, planning and supportive community features. The product will be evaluated through requirement-based functional testing, automated unit and API testing, and User Acceptance Testing with external participants following ethical approval.

## 1.1 Project Title

Design and Evaluation of a Condition-Aware AI Nutrition Assistant for Vietnamese Adults Managing Diet-Related Chronic Conditions

## 1.2 Motivation

The project was selected because dietary advice is most difficult to apply at the exact moment a person chooses or records a meal. It also provides an academically meaningful opportunity to combine mobile software engineering, artificial intelligence, health-related safety constraints and user-centred design in one evaluated product. The focus on Vietnamese cuisine responds to a practical cultural gap in tools whose food databases and interaction patterns are commonly oriented towards Western meals.

## 1.3 Keywords

mobile health, dietary self-management, chronic disease management, AI food recognition, large language models, Vietnamese cuisine, user-centred design, React Native

# 2. Problem Statement

## 2.1 Problem Definition

Vietnamese adults managing diet-related chronic conditions struggle to determine whether a specific everyday meal is suitable for their individual conditions. This causes reliance on generic advice, recollection of previous consultations or guesswork at the point of eating. As a result, dietary self-management between clinical appointments can become inconsistent, reducing the practical value of prescribed guidance and increasing avoidable health risk.

## 2.2 Problem Significance

National surveillance evidence shows that among Vietnamese adults aged 25 to 64, hypertension affects 28.3 percent and diabetes affects 7.0 percent. The same evidence reports that 56.3 percent of people with diabetes also have hypertension, demonstrating that multi-condition management is common rather than exceptional (Vu et al., 2023). Trend analysis of national STEPS surveys also identifies a sustained rise in metabolic risk factors between 2010 and 2021 (Vu et al., 2022).

A computing solution is appropriate because meal decisions occur many times each day, outside the presence of a clinician, and depend on the relationship between a particular dish, its ingredients, the user's declared conditions and their daily intake. A mobile device can provide support at this point of decision, while image recognition can reduce the burden of manual food entry. The system must remain a self-management aid rather than a diagnostic or clinical decision system.

## 2.3 Context and Assumptions

Target users are adults who own an iOS or Android smartphone and have internet access for image upload and AI requests.

Users self-report their health conditions. MealMate does not access medical records and does not diagnose disease.

The initial cultural focus is Vietnamese cuisine, while manually entered meals allow wider food coverage.

AI output can be incomplete or incorrect, so users confirm recognised dishes and receive clear medical disclaimers.

# 3. Project Aim and Objectives

## 3.1 Project Aim

The aim of this project is to design, develop and evaluate a cross-platform mobile application that combines AI-based recognition of Vietnamese dishes with proactive condition-aware dietary guidance in order to help Vietnamese adults managing diet-related chronic conditions make more informed daily food decisions.

## 3.2 Objectives

| Objective | SMART statement |
| --- | --- |
| 1 | To conduct a critical review of dietary self-management, mHealth engagement, AI food recognition and health-related AI safety, using at least 20 credible academic sources to derive design principles by Week 8. |
| 2 | To investigate user needs and competing products, then define and prioritise functional and non-functional requirements through ethically approved user research and MoSCoW analysis by Week 12. |
| 3 | To design the system architecture, database model and bilingual mobile user experience, producing traceable wireframes, diagrams and design decisions before full implementation by Week 14. |
| 4 | To implement and deploy a cross-platform mobile product containing all Must Have requirements, including secure account management, AI-assisted meal logging, condition-aware guidance, tracking, reminders and community features, by Week 24. |
| 5 | To verify security-sensitive logic, nutrition calculations, deterministic safety filters and API behaviour through reproducible automated tests and a documented requirement-based test plan, targeting at least a 90 percent pass rate by Week 27. |
| 6 | To evaluate usability and fitness for purpose through structured User Acceptance Testing with at least five external participants after ethical approval, using task completion evidence and the System Usability Scale by Week 29. |

# 4. Background and Literature Review

## 4.1 Theoretical Underpinnings

Dietary intervention is clinically meaningful across the selected conditions, although the relevant constraint differs by condition. Reduced sodium intake and the DASH pattern can lower blood pressure (Sacks et al., 2001). Low glycaemic index interventions can improve glycaemic outcomes for type 2 diabetes (Ojo et al., 2018), while gout guidance must consider purine intake alongside broader metabolic risk (Vedder et al., 2019). These differences justify treating the declared condition as an active input to guidance rather than storing it as passive profile information.

Evidence for mobile nutrition interventions is positive but limited by sustained engagement. Nutrition applications can support behaviour change in people with chronic disease (Salas-Groves et al., 2023), although the benefits of smartphone weight-management interventions decline over time (Chew et al., 2022). Helander et al. (2014) found that only 2.58 percent of 189,770 users remained active in a dietary self-monitoring application. This severe attrition supports reducing repeated manual entry and providing timely reminders without making notification volume intrusive.

Photograph-based recognition offers a route to lower logging effort, but it cannot be treated as ground truth. Food image recognition research demonstrates practical viability while also identifying difficulties in portion estimation and visually similar dishes (Mezgec and Koroušić Seljak, 2017). Reviews of food datasets also show uneven cultural representation and limited fine-grained information about ingredients and preparation methods (Liu et al., 2025). MealMate therefore presents recognition as a user-confirmed proposal and prioritises Vietnamese dish naming.

Large language models can generate accessible explanations, but health-related use introduces risks of confident error, variability and bias. The proposed design combines prompt constraints, structured response validation and deterministic server-side checks. The interface also makes clear that generated guidance does not replace a healthcare professional. This layered approach follows the professional principle that uncertainty must be exposed rather than concealed.

## 4.2 Critical Review of Technologies and Methodologies

React Native and Flutter both reduce duplicated work through a shared cross-platform codebase. Native Kotlin retains an efficiency advantage, while cross-platform frameworks reduce development effort (Suri et al., 2022). React Native is selected because the application is dominated by forms, lists and media rather than graphics-heavy workloads, and because the existing JavaScript and TypeScript skill base reduces delivery risk.

MongoDB is compared with a relational alternative. PostgreSQL is stronger when complex joins and strict relational transactions dominate, while MongoDB performs well for read-heavy retrieval of whole documents (Makris et al., 2021). Meal, profile, reminder, exercise and community records are naturally owned by individual users and contain optional fields, making a document database appropriate. Express provides a small server layer that can enforce authentication, validation and AI safety independently of the client.

A hosted multimodal API is selected instead of training a dedicated Vietnamese food model. Training would require a large labelled dataset, specialist hardware and evaluation beyond the time and resources of a solo project. The trade-off is dependency on a third-party service, variable output and rate limits. These risks are mitigated by key rotation, explicit failure states, user confirmation and server-side validation.

## 4.3 Research Gap

The reviewed literature establishes the value of dietary self-management, the engagement problem created by repeated manual logging and the technical potential of image recognition. However, the reviewed systems and datasets do not adequately combine Vietnamese dish recognition with guidance that actively considers multiple self-declared diet-related conditions at the point of logging. This project addresses that gap through a culturally oriented mobile workflow in which condition information constrains generated advice and an independent server layer checks sensitive output.

# 5. Competitor Analysis Overview

The proposal considers MyFitnessPal, Cronometer, Lifesum and YAZIO as direct nutrition-tracking competitors, with social wellness applications treated as indirect references for engagement. The full final evaluation will use Nielsen's ten usability heuristics and a severity scale from zero to four (Nielsen, 1994).

| Product | Reason for selection | Observed gap relevant to MealMate |
| --- | --- | --- |
| MyFitnessPal | Large general nutrition tracker | Strong calorie logging, but condition-aware interpretation and consistent Vietnamese dish coverage are not central. |
| Cronometer | Detailed nutrient tracking | High information quality can create a demanding manual workflow for ordinary users. |
| Lifesum | Goal-based plans and polished mobile UX | Plans are broad lifestyle programmes rather than explanations tied to declared chronic conditions. |
| YAZIO | Meal tracking and fasting features | Focuses on general weight goals and subscriptions rather than Vietnamese condition-aware support. |

The practical gap is not simply the absence of another calorie tracker. Existing products mainly treat a logged meal as a quantity to be counted. MealMate treats it as a decision to be interpreted against the user's conditions, while retaining familiar tracking and community patterns.

# 6. Proposed Solution and Methodology

## 6.1 Development Methodology

A sequential Waterfall process offers fixed milestones and extensive documentation, but it assumes stable requirements and delays feedback (Royce, 1970). An iterative Agile approach supports regular delivery and adaptation when research or testing changes priorities (Beck et al., 2001). The project therefore uses a solo adaptation of Scrum with two-week cycles, a prioritised backlog, a definition of done, sprint review and retrospective notes. The student performs the development roles while the supervisor acts as an external academic stakeholder.

Scope is controlled through MoSCoW priorities. New ideas such as advanced remote push infrastructure or live video are recorded as future work unless they directly support an existing objective. This protects the evaluation schedule and prevents attractive social features from displacing the nutrition and safety goals.

## 6.2 Technology Stack

| Layer | Selected technology | Alternative | Justification |
| --- | --- | --- | --- |
| Mobile | React Native with Expo Router | Flutter or native | One TypeScript codebase for iOS and Android with manageable delivery risk. |
| Server | Node.js and Express | Firebase | Explicit API, validation and safety logic remain under project control. |
| Database | MongoDB Atlas with Mongoose | PostgreSQL | Flexible user-owned records and simple user or date queries. |
| AI | Gemini multimodal API | Custom trained model | Image and language capability without an infeasible training dataset. |
| Media | Cloudinary | Local file storage | Hosted transformation and durable image URLs for deployed clients. |
| Notifications | Expo local notifications | Remote push service | Reliable on-device reminders without expanding backend infrastructure. |
| Testing | Jest and API regression scripts | Manual testing only | Reproducible checks for calculations, filters and endpoint contracts. |
| Deployment | Render and MongoDB Atlas | Localhost only | Public HTTPS backend supports testing on physical devices. |

## 6.3 Development Plan

| Cycle | Weeks | Primary output | Definition of done |
| --- | --- | --- | --- |
| Research and foundation | 1 to 8 | Proposal, literature, ethics preparation and architecture | Scope and evidence base documented. |
| Core product | 9 to 16 | Authentication, profile, meals, nutrition calculations and AI scanning | Core journeys work on a physical device. |
| Engagement | 17 to 22 | Plans, coach, exercise, reminders and community | Features integrated with persistent data. |
| Stabilisation | 23 to 27 | Safety checks, accessibility, automated tests and deployment | Must Have requirements pass the test plan. |
| Evaluation | 28 to 30 | UAT, analysis, limitations and final report | Evidence maps back to every objective. |

# 7. Project Scope and Feasibility

## 7.1 Scope

| In scope | Out of scope |
| --- | --- |
| iOS and Android application using Expo | A separate browser-first product |
| Email authentication, verification and account controls | Integration with hospital records or diagnosis |
| Manual and AI-assisted meal logging | Clinical-grade nutrient or portion measurement |
| Condition-aware guidance for selected diet-related conditions | Coverage of every disease or medication interaction |
| Meal planning, exercise, weight, reminders and progress summaries | Wearable-device and laboratory integrations |
| Image-based community posts, follows, likes and in-app notifications | Live chat, voice calls, video and production remote push |

## 7.2 Feasibility Analysis

| Dimension | Assessment |
| --- | --- |
| Technical | The selected stack matches existing JavaScript skills. Hosted AI and media services remove the need to train models or manage image infrastructure. |
| Time | MoSCoW control and a code freeze before UAT protect the final evaluation period. Complex remote push and clinical integration remain excluded. |
| Cost | Expo, MongoDB Atlas, Render, Cloudinary and Gemini provide development or free tiers sufficient for an academic prototype. |
| Resources | Testing can use Android and iOS devices. External participant data will only be collected after ethical approval. |

# 8. Project Evaluation and Success Criteria

## 8.1 Evaluation Approach

Functional verification maps each requirement to a documented test case with expected and actual outcomes.

Automated unit tests verify calculations and deterministic safety logic, while API regression tests verify authentication, meals, profiles and community contracts.

User Acceptance Testing asks at least five external participants to complete realistic tasks, records task completion and collects the ten-item System Usability Scale (Brooke, 1996).

Critical reflection rates every objective as Met, Partially Met or Not Met and explains limitations with evidence.

## 8.2 Success Metrics

| Objective | Success criterion |
| --- | --- |
| 1 | At least 20 credible academic sources are critically synthesised across all identified themes. |
| 2 | Competitor findings and approved user evidence produce a prioritised and traceable set of functional and non-functional requirements. |
| 3 | Architecture, data model, navigation and bilingual interface designs are documented and each major design choice links to a requirement or research finding. |
| 4 | All Must Have requirements are implemented, deployed and demonstrable on a physical device. |
| 5 | At least 90 percent of documented tests pass, with all failures, safety limitations and unresolved defects reported. |
| 6 | At least five participants complete the UAT protocol and the product achieves a mean SUS score of at least 68. |

# 9. Project Plan and Timeline

## 9.1 Key Milestones

| Milestone | Target | Evidence |
| --- | --- | --- |
| Proposal | Week 4 | Approved scope, objectives, methods and risks |
| Contextual research | Week 12 | Literature, product research, requirements and design |
| Working product | Week 24 | Physical-device demonstration and deployed API |
| Testing complete | Week 27 | Automated and manual test evidence |
| UAT complete | Week 29 | Consent, task results and SUS data after approval |
| Final report | Week 30 | Evaluation, conclusion and appendices |

## 9.2 Gantt Chart

| Phase | W1-4 | W5-8 | W9-12 | W13-16 | W17-20 | W21-24 | W25-27 | W28-30 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Proposal | Active |  |  |  |  |  |  |  |
| Literature | Active | Active | Active |  |  |  |  |  |
| Ethics and user research |  | Plan | Approval | Collect |  |  |  |  |
| Requirements and design |  | Active | Active |  |  |  |  |  |
| Core development |  |  | Start | Active | Active |  |  |  |
| Integration and deployment |  |  |  |  | Start | Active |  |  |
| Testing |  |  |  |  |  | Start | Active |  |
| UAT and evaluation |  |  |  |  |  |  | Prepare | Active |
| Report writing | Start | Active | Active | Active | Active | Active | Active | Submit |

## 9.3 Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| AI output is incorrect or unsafe | Medium | High | User confirmation, constrained prompts, deterministic checks and disclaimer. |
| Vietnamese dish recognition is inaccurate | High | Medium | Present candidates and editable values before saving. |
| AI quota or provider failure | Medium | High | Multiple configured keys, visible errors and manual entry fallback. |
| Participant recruitment is insufficient | Medium | High | Seek approval early, recruit more than the minimum and offer flexible sessions. |
| Scope creep delays evaluation | High | High | MoSCoW control, code freeze and future-work backlog. |
| Data or source code is lost | Low | High | GitHub backups, managed database hosting and regular commits. |
| Free deployment sleeps when idle | High | Low | Explain cold start during testing and open the service before demonstrations. |

# 10. Expected Outcomes and Contributions

## 10.1 Deliverables

| Deliverable | Description |
| --- | --- |
| Mobile product | A bilingual React Native application for iOS and Android. |
| Backend service | A deployed HTTPS API with MongoDB persistence, authentication, media and AI integration. |
| Research and design evidence | Literature review, competitor analysis, requirements, architecture and project plan. |
| Testing evidence | Automated unit and API results, manual test cases and defect records. |
| Evaluation evidence | Ethically approved UAT materials, anonymised outcomes and critical reflection. |
| Final report | A complete academic account of design, implementation, testing and evaluation. |

## 10.2 Academic Contribution

The contribution is a documented design and evaluation of a condition-aware nutrition assistant for Vietnamese adults, not a claim of clinical validation. Its distinctive technical contribution is the combination of culturally oriented photograph-based meal capture, condition-constrained explanation and an independent deterministic safety layer. The evaluation will show whether this combination is usable and whether it reduces practical logging friction within the limits of an academic prototype.

# 11. LSEPI Considerations

## 11.1 Legal

The system processes account information, body measurements, meal records and self-declared health conditions. Data minimisation limits collection to fields required for product functions. Passwords are hashed, API traffic uses HTTPS and users can delete their accounts and associated records. Research data is separate from operational app data and will only be collected under the university's approved process. The final report will verify the applicable university intellectual-property policy before making an ownership claim.

| Library or service | Version | Licence or terms | Use |
| --- | --- | --- | --- |
| React Native | 0.81.5 | MIT | Cross-platform mobile client |
| Expo | 54.0.31 | MIT | Managed mobile development and device APIs |
| Express | 5.2.1 | MIT | HTTP API |
| Mongoose | 9.6.2 | MIT | MongoDB object modelling |
| Jest | 30.4.2 | MIT | Automated testing |
| Gemini API | Hosted service | Provider terms | Multimodal recognition and language generation |

## 11.2 Social

MealMate may help users interpret ordinary meals in a culturally familiar way and may reduce the burden of repeated manual tracking. Possible exclusion remains for people without smartphones, reliable data access or confidence using mobile interfaces. Bilingual English and Vietnamese support reduces one language barrier but does not cover minority languages. Accessibility targets include readable contrast, labelled icon controls, visible status feedback and communication of meaning through text as well as colour.

## 11.3 Ethical

No survey, interview or UAT participant data will be collected before ethical approval. Participants will receive an information sheet and provide informed consent. Data will be anonymised using participant identifiers, stored securely, used only for the stated academic purpose and deleted according to the approved retention plan. The product does not diagnose or prescribe. AI uncertainty, possible cultural bias and the risk of over-reliance are disclosed in the interface and report.

## 11.4 Professional

The BCS principles of Public Interest and Professional Competence are directly relevant. Public interest requires the project to minimise foreseeable harm from health-related output, while competence requires clear acknowledgement that the product is not clinically validated. Professional practice includes Git version control, documented requirements, sprint planning, linting, automated tests, deployment records and honest reporting of limitations. Jira or an equivalent board may be used to evidence backlog and sprint management.

# 12. References

Beck, K. et al. (2001) Manifesto for Agile Software Development. Available at: https://agilemanifesto.org (Accessed: 21 July 2026).

Brooke, J. (1996) 'SUS: a quick and dirty usability scale', in Jordan, P.W. et al. (eds.) Usability Evaluation in Industry. London: Taylor and Francis, pp. 189 to 194.

Chew, H.S.J., Koh, W.L., Ng, J.S.H.Y. and Tan, K.K. (2022) 'Sustainability of weight loss through smartphone apps', Journal of Medical Internet Research, 24(9), e40141. doi: 10.2196/40141.

Helander, E., Kaipainen, K., Korhonen, I. and Wansink, B. (2014) 'Factors related to sustained use of a free mobile app for dietary self-monitoring with photography and peer feedback: retrospective cohort study', Journal of Medical Internet Research, 16(4), e109. doi: 10.2196/jmir.3084.

Liu, D., Zuo, E., Wang, D., He, L., Dong, L. and Lu, X. (2025) 'Deep learning in food image recognition: a comprehensive review', Applied Sciences, 15(14), 7626.

Makris, A., Tserpes, K., Spiliopoulos, G., Zissis, D. and Anagnostopoulos, D. (2021) 'MongoDB Vs PostgreSQL: a comparative study on performance aspects', GeoInformatica, 25(2), pp. 243 to 268.

Mezgec, S. and Koroušić Seljak, B. (2017) 'NutriNet: a deep learning food and drink image recognition system for dietary assessment', Nutrients, 9(7), 657. doi: 10.3390/nu9070657.

Nielsen, J. (1994) Usability Engineering. San Francisco: Morgan Kaufmann.

Ojo, O., Ojo, O.O., Adebowale, F. and Wang, X.H. (2018) 'The effect of dietary glycaemic index on glycaemia in patients with type 2 diabetes', Nutrients, 10(3), 373. doi: 10.3390/nu10030373.

Royce, W.W. (1970) 'Managing the development of large software systems', Proceedings of IEEE WESCON, pp. 1 to 9.

Sacks, F.M. et al. (2001) 'Effects on blood pressure of reduced dietary sodium and the DASH diet', New England Journal of Medicine, 344(1), pp. 3 to 10.

Salas-Groves, E., Galyean, S., Alcorn, M. and Childress, A. (2023) 'Behavior change effectiveness using nutrition apps in people with chronic diseases', JMIR mHealth and uHealth, 11, e41235. doi: 10.2196/41235.

Suri, B., Taneja, S., Bhanot, I., Sharma, H. and Raj, A. (2022) 'Cross-platform empirical analysis of mobile application development frameworks', Proceedings of ICIMMI 2022. doi: 10.1145/3590837.3590897.

Vedder, D. et al. (2019) 'Dietary interventions for gout and effect on cardiovascular risk factors', Nutrients, 11(12), 2955.

Vu, L.T.H. et al. (2022) 'Trend of metabolic risk factors among the population aged 25 to 64 years for non-communicable diseases over time in Vietnam', Frontiers in Public Health, 10, 1045202. doi: 10.3389/fpubh.2022.1045202.

Vu, T.H.L. et al. (2023) 'Comorbidities of diabetes and hypertension in Vietnam', BMC Public Health, 23, 2419. doi: 10.1186/s12889-023-17383-z.